**Weekly Status Update**

This is a weekly email sent out to keep all the major stakeholders up to date.

**Subject:**

Status Update: Andy Le

Week of: 04.12.2021 – 04.18.2021

### **Body:**

**Current Tasks Status** – [**Green**]

[**Green**, **Yellow**, **Red**]

*The general indicator on the overall status of the project.*

* *Green means your assigned tasks are on schedule and there are no major issues.*
* *Yellow means your assigned tasks are somewhat delayed and/or there may be some major risks at the current point.*
* *Red means your assigned task are seriously at risk of being delayed and/or there are some major risks affecting the project and the entire project is at risk of failing*.

**Last Week’s Goals:**

|  |
| --- |
| Learn to use Flask to run the automated testing |
| Learn to work with associated models in Flask |
| Discuss with the group about Sprint 6 - work with MVP |

**This Week’s Planned Project Activities**

|  |
| --- |
| I created some features like creating a new event, and show it on the list of events |
| Debugging and practising some basic knowledge using GitHub to collaborating with other members. |
| I met our member on the Gather.town to discuss the work contained in this week |

**Planned Activity for Next Week**

|  |
| --- |
| Keep developing our project like edit some basic features, add more features |
| Adding more CSS coding and dynamic menu |
| Discuss with the group about Sprint 6 |

**Risk Assessment: What actions are being taken to bring tasks to Green? Only if applicable**

|  |
| --- |
| N/A |
|  |