**TEAM WETBLOCK STATUS REPORT (03/28/2021)**

**This Week’s Goals:**

* Wireframing for various features
* Storyboard presentation for website layout
* Ethical dilemmas and considerations for our project

**Progress:**

This week we focused heavily on creating the base layout of our website along with different functionalities. We also created a storyboard presentation to better showcase the functionality. We also discussed the ethical dilemmas of our software.

**Next Week’s Goals:**

Next week we will be focusing on creating a data flow diagram and visualizing the way data will flow through our software. We will also work on polishing our prototype and adding additional functionalities.

|  |  |
| --- | --- |
| * Data Visualization | * Update Lo-Fi UI |
| * Data Flow Diagram Creation | * Update Backlog |
| * Prototype Polishing |  |

This week we really want to get into more specific details rather than having a generic shell of information. Using JustInMind, we want to make a fully functional prototype to better understand how our application will work.

**MEETINGS:**

* 03/25/2020 - [Thursday Meeting](https://docs.google.com/document/d/1jojJVdl3ZfjoPMq1xNZvLE5nMhcHPVwU/edit)
* 03/30/2021 - [Tuesday Meeting](https://drive.google.com/file/d/14G2CAgG_gchkSKoOJ7GyD998Gg1tYmzW/view?usp=sharing)
* 04/01/2021 - [Thursday Meeting](https://drive.google.com/file/d/1sdfI0fE_N0oVw9U2BaZ_icTEfPCKWaBT/view?usp=sharing)

In our meeting with the instructional team, we want to discuss further direction for our project. We have yet to come up with a name or “theme” for our website, and we want to know when these specific details will become more important.

Trello board as of today: