**TEAM WETBLOCK STATUS REPORT (Week of 3/29-4/4)**

**This Week’s Goals:**

* Create data flow diagrams for our application
* Update our LO-FI UI prototypes to include function names, database field names, and route actions
* Define the models for our application and their respective attributes and attribute data types
* Keep our backlog up to date

**Progress:**

This week we dived deeper into designing our application and began to focus on important details such as creating appropriate data flow diagrams and updating our current prototype to be more specific. We also began defining the models and attributes for our application.

**Next Week’s Goals:**

This upcoming week we will begin to work on the following:

|  |  |
| --- | --- |
| * Pick user stories to test | * Work towards completing our design’s basic functionality and styling |
| * Describe features and scenarios to test the user stories | * Have most, or preferably all of our DFDs, model diagrams and user stories done |
| * Create a testing directory in our project repository | * Start discussing the final presentation |
| * Test a minimum of 4 user stories, or all for bonus points |  |


Our main objective will be defining which user stories we would like to focus on for the remaining time we have left working on this project. After we decide which stories we want to focus on we must ensure that we have the appropriate DFDs, and model diagrams to accompany them. If possible, we also want to go ahead and start thinking about our final presentation.

**MEETINGS:**

* 03/30/2021 - [CLICK HERE](https://drive.google.com/file/d/14G2CAgG_gchkSKoOJ7GyD998Gg1tYmzW/view?usp=sharing)
* 04/01/2021 - [CLICK HERE](https://drive.google.com/file/d/1sdfI0fE_N0oVw9U2BaZ_icTEfPCKWaBT/view?usp=sharing)
* 04/06/2021 - [CLICK HERE](https://drive.google.com/file/d/1XBETqj42AaS3jQpZP8WZvaZFPsDPBhou/view?usp=sharing)
* 04/08/2021 - [CLICK HERE](https://drive.google.com/file/d/1JIZ4bGLT5x9MaNpAgUJOwbo25BOOEAmm/view?usp=sharing)

In our meeting with the instructional team, we would like to discuss our current status on this project. On a scale of 1-10 (10 being the best score) where would you rate our group? What advice would you give that could help us improve that score?

**Trello Board as of 4/4/2021:**

****